PROJECT TITAN DUE DILIGENCE REPORT

Target: HealthSync Inc.

Prepared: August 29, 2026  |  Classification: M&A Confidential

# 1. Executive Summary

FINAL RECOMMENDATION: NO-GO

The acquisition of HealthSync Inc. cannot proceed as of this report date. Policy §4.4.c mandates an automatic NO-GO when any GDPR Technical Safeguard control is rated Not Met, unless a formal written CISO waiver is documented prior to the Board Review. GDPR control SC-10 (Automatic Logoff) is currently Not Met — directly caused by VULN-0031 (auto session timeout not enforced on the executive dashboard). No CISO waiver exists in the supplied materials. This single finding is dispositive. Separately, Policy §5 requires every vulnerability with an effective severity of Blocker to be resolved prior to the Board Review. VULN-0031 is the only effective Blocker in the scan, it remains Open, and its documented remediation target of September 6, 2026 falls three days after the September 3, 2026 Board Review — so §5 cannot be satisfied on the current schedule either.

Additional material concerns reinforcing the NO-GO posture include:

16 of 23 legacy integration pilots calculate below the 95% success-rate threshold, directly contradicting Director of M&A Integration Sarah Chen's tracker statement that integration pilots 'completed successfully.'

VULN-0031 — the SC-10 blocker — is absent from the Known Integration Quirks list in the Acquisition Announcement Draft, constituting a material omission in external communications.

Legal sign-off (Dr. Lisa Pham, Chief Legal Officer) is Pending/Blocked pending an updated GDPR risk assessment. No date or owner is recorded in the tracker for this action.

Chief Privacy Officer Kevin Park is Pending, awaiting Legal's discussion of GDPR audit implications.

The stress-test environment was provisioned below the Policy 4.5.c minimum, making all SLA results provisional.

STRESS-003 (Bulk PII Export) met its throughput SLA at every percentile but peaked at 3.36 GB against a 3.0 GB memory threshold — 112% of the permitted ceiling — with memory not returning to baseline after the run. This corresponds to VULN-0044.

The CISO’s sign-off (Priya Deshpande) is conditional on resolving VULN-0019 before the closing date. The M&A Sign-off Tracker states no calendar date for that condition; the GDPR Privacy Audit Checklist separately records a September 2, 2026 remediation target for AC-7/VULN-0019.

# 2. Due Diligence Policy Evaluation

| Policy Criterion | Status | Finding |
| --- | --- | --- |
| GDPR Compliance — Not Met controls (§4.4.c) | NOT MET | SC-10 is Not Met due to VULN-0031. Automatic NO-GO without formal CISO waiver. |
| GDPR Compliance — Partially Met controls (§4.4.b) | CONDITIONALLY MET | AC-7 (VULN-0019) and AU-4 (VULN-0023) have remediation plans within 30 days. |
| SLA Thresholds P50/P95 (§4.5.a) | MET (WITH CAVEATS) | Every stress scenario that reported numeric percentiles met its declared SLA metric at both P50 and P95: STRESS-001 0.8s / 1.9s (≤3.0s); STRESS-002 0.9s / 1.6s (≤2.0s); STRESS-003 680 / 620 rec-min (≥500); STRESS-005 45ms / 120ms (≤200ms); STRESS-006 8s / 18s (≤30s); STRESS-007 0.3s / 0.7s (≤1.5s); STRESS-008 0.5s / 2.1s (≤5.0s). STRESS-004 was recorded qualitatively as “stable” rather than as numeric percentiles, so its P50/P95 compliance cannot be numerically verified from the source data. Caveats: STRESS-003 cleared its throughput SLA but breached a separate memory threshold (§6); and every result is provisional under §4.5.c. See §6. |
| P99 SLA (§4.5.b) | P99 FAIL — §4.5.b CONDITION SATISFIED | STRESS-001 (Customer Record Search API) is the only P99 breach across the eight scenarios: P99 = 4.2s against a ≤3.0s threshold. Policy §4.5.b permits a deal with a P99 SLA failure to proceed only as a CONDITIONAL GO, and only where formal written risk acceptance is obtained from the VP of Engineering. VP Engineering Raj Malhotra recorded that acceptance in the M&A Sign-off Tracker on August 20, 2026 (“accepting P99 risk given test env scale”), so the §4.5.b requirement is satisfied. Note the ceiling this creates: §4.5.b can support a Conditional Go at best — it cannot cure the §4.4.c NO-GO trigger. Note also that Mr. Malhotra’s acceptance is expressly premised on the test environment scale that §4.5.c finds inadequate, so it should be re-confirmed against a compliant environment. |
| Test Environment Capacity (§4.5.c) | NOT MET | Environment Specs sheet states approximately 60% overall capacity. The 80% minimum required by §4.5.c is not met. All SLA results are provisional. See §6 for detailed capacity analysis. |
| Integration Pilot Results | NOT MET | 16 of 23 pilots below 95%. Prompt instructions prohibit relying on stakeholder assurances over objective engineering data. |
| Stakeholder Sign-offs | NOT MET | Two required sign-offs are unobtained and two are conditional. Chief Legal Officer Dr. Lisa Pham is Pending/BLOCKED awaiting an updated GDPR risk assessment, with no owner or deadline recorded. Chief Privacy Officer Kevin Park is Pending, awaiting Legal’s view on the GDPR audit implications, also with no deadline. CISO Priya Deshpande is Conditional on resolving VULN-0019 before the closing date — the tracker states no calendar date for that condition, though the GDPR Privacy Audit Checklist separately records a September 2, 2026 target for AC-7/VULN-0019. Head of QA Anita Flores is Conditional on resolving VULN-0049 within 30 days post-close, which the September 15, 2026 target satisfies. Separately, Sarah Chen’s Approved status rests on an assertion the pilot data contradicts. The gate is NOT MET until the two Pending sign-offs are cleared. See §7. |
| Blocker Remediation (§5) | NOT MET | Policy §5 requires any vulnerability with an effective severity of Blocker to be resolved prior to the Board Review. VULN-0031 is the sole effective Blocker among the 47 scanned vulnerabilities, its status is still Open, and its documented remediation target is September 6, 2026 — three days after the September 3, 2026 Board Review. §5 therefore cannot be met on the documented schedule. |
| Critical Vulnerability Remediation (§5) | NOT MET | Policy §5 requires that each vulnerability with an effective severity of 'Critical' must be either (a) resolved, or (b) have a documented mitigation plan approved by the CTO. There are 5 effective-Critical vulnerabilities: VULN-0012, VULN-0019, VULN-0023, VULN-0037, and VULN-0041. The source files do not document CTO approval of a mitigation plan for any of them, nor is a CTO role recorded in the M&A Sign-off Tracker. Policy §5 is therefore NOT MET. Note: Policy §5 does not authorize a 'formal CTO waiver' as an alternative — the only permitted paths are resolution or a documented CTO-approved mitigation plan. |

# 3. Vulnerability Analysis

The Security Vulnerability Scan contains 47 open vulnerabilities. Effective severity is determined by applying the Policy §3.1 conflict-resolution rule: where the QA Auditor and Target IT ratings disagree, the higher rating governs. Distribution after applying this rule:

| Effective Severity | Count |
| --- | --- |
| Blocker | 1 |
| Critical | 5 |
| Major | 10 |
| Minor | 22 |
| Cosmetic | 9 |
| Total | 47 |

Key vulnerability findings:

VULN-0031 (Blocker, Session Management): Auto session timeout not enforced on the executive dashboard. Both the QA Auditor and Target IT rate this Blocker. This directly causes GDPR control SC-10 (Automatic Logoff) to be Not Met and is the single dispositive NO-GO trigger under Policy §4.4.c. Critically, VULN-0031 does NOT appear in the Known Integration Quirks list in the Acquisition Announcement Draft — only VULN-0014, VULN-0024, VULN-0037, and VULN-0049 are listed there. This material omission represents a significant communications and compliance risk.

VULN-0037 (Critical effective severity, Executive Dashboard): Executive dashboard timeouts may cause unsaved notes to be lost. QA Auditor rates this Critical (data loss); Target IT rates it Major (autosave covers most cases). Applying the conflict-resolution rule, the effective severity is Critical. However, this vulnerability IS listed in the Acquisition Announcement Draft's Known Quirks section as a minor inconvenience. This mischaracterisation of a Critical defect as a cosmetic quirk in external communications must be corrected.

VULN-0012 and VULN-0028 — Unmatched GDPR Records: Both vulnerabilities carry GDPR Impact = Yes in the Security Vulnerability Scan, but neither has a corresponding control entry in the GDPR Privacy Audit Checklist. The available source files therefore do not establish a control-specific remediation mapping for these two vulnerabilities, and the applicable 30-day GDPR remediation clock cannot be formally verified from the supplied records. This gap must be addressed in the GDPR compliance review before closing.

Note on VULN-0037 and the Acquisition Announcement Draft: VULN-0037 appears in the 'Known Integration Quirks' section of the draft. The vulnerability scan confirms VULN-0037 exists with a Critical effective severity. However, VULN-0031 — the SC-10 Blocker — is conspicuously absent from that same list, despite being the single most consequential open issue.

Policy §5 Compliance Assessment: Policy §5 imposes two distinct duties. First, any vulnerability with an effective severity of Blocker must be resolved prior to the Board Review. VULN-0031 is the only effective Blocker; it remains Open and is targeted for September 6, 2026, which is three days after the September 3, 2026 Board Review — the Blocker duty therefore fails on the documented schedule. Second, each effective-Critical vulnerability must be either (a) resolved, or (b) covered by a documented mitigation plan approved by the CTO; the Policy does not authorize a “formal CTO waiver” as an alternative. There are 5 effective-Critical vulnerabilities (VULN-0012, VULN-0019, VULN-0023, VULN-0037, VULN-0041). None is marked Resolved in the Security Vulnerability Scan. The M&A Sign-off Tracker contains no CTO role and records no CTO-approved mitigation plan for any of them. Policy §5 is therefore NOT MET on both limbs.

# 4. GDPR Compliance Status

The GDPR Privacy Audit Checklist covers 45 technical safeguard controls across five categories. Summary: 39 Met, 2 Partially Met, 1 Not Met, 3 N/A.

SC-10 → VULN-0031 (NOT MET): GDPR control SC-10 (Automatic Logoff) is rated Not Met. The root cause is VULN-0031 — the auto session timeout is not enforced on the new executive dashboard. Under Policy §4.4.c this is an automatic NO-GO for Not Met controls, and no CISO waiver is documented anywhere in the supplied materials. The VULN-0031 remediation target date is listed as September 6, 2026. That target falls three days AFTER the September 3, 2026 Board Review. Policy §5 requires any vulnerability with an effective severity of Blocker to be resolved prior to the Board Review, and VULN-0031 carries an effective severity of Blocker (rated Blocker by both the QA Auditor and Target IT). The September 6 target therefore breaches Policy §5 as well as §4.4.c: on the documented schedule the Blocker will still be open when the Board convenes. The 30-day post-close remediation window in §4.4.b is not available here — it applies only to Partially Met controls, not to a Not Met control.

AC-7 → VULN-0019 (PARTIALLY MET): GDPR control AC-7 (Audit controls — record and examine activity) is Partially Met. The audit logging gap in the PII export workflow is directly tied to VULN-0019. The CISO’s sign-off is conditioned on resolving this vulnerability. The M&A Sign-off Tracker requires VULN-0019 to be resolved before the closing date but does NOT specify a particular calendar date for that condition. The GDPR Privacy Audit Checklist separately records a VULN-0019/AC-7 remediation target of September 2, 2026. If met, September 2 precedes the September 8 hard close and satisfies the Policy §4.4.b 30-day post-close window requirement.

AU-4 → VULN-0023 (PARTIALLY MET): GDPR control AU-4 (Audit log completeness for PII access events) is Partially Met. Gaps appear under high-concurrency conditions. The fix is directly tied to VULN-0023, targeting September 4, 2026. This satisfies the Policy §4.4.b 30-day window.

VULN-0012 and VULN-0028 — No Corresponding GDPR Control (Unmatched Records): VULN-0012 (PII export silent failure) and VULN-0028 (Encryption at rest — new v4.2 fields) are both marked GDPR Impact = Yes in the vulnerability scan. However, neither vulnerability has a corresponding control row in the GDPR Privacy Audit Checklist. The available source records therefore do not support assigning either vulnerability to a specific GDPR control or applying the control-specific 30-day remediation rule to those records. This gap must be resolved with the responsible compliance team.

# 5. Integration Pilot Analysis

All 23 legacy system integration pilots from Legacy_System_Integration_Pilots_Aug2026.xlsx were reviewed. The success rate for each pilot is calculated from the underlying Success and Total values in the spreadsheet. The applicable threshold is 95%.

Sarah Chen Statement vs. Underlying Data — Material Contradiction: The M&A Sign-off Tracker records Sarah Chen (Director of M&A Integration) as 'Approved' with the note: 'Integration pilots completed successfully.' This statement is directly contradicted by the underlying integration data. 16 of the 23 pilots calculate a success rate below the 95% threshold. Under Policy §1.3, objective engineering data takes precedence over executive assurances. Sarah Chen's sign-off cannot be relied upon as a quality gate.

The following 16 pilots (of 23 total) fall below the 95% threshold:

| Pilot ID | Pilot Name | Total / Success | Success Rate |
| --- | --- | --- | --- |
| PILOT-001 | Active Directory Federation | 126/142 | 88.7% |
| PILOT-002 | Customer Record Sync | 198/234 | 84.6% |
| PILOT-003 | GDPR Subject Access Request Export | 82/89 | 92.1% |
| PILOT-005 | API Gateway — v4.2 endpoints | 281/312 | 90.1% |
| PILOT-006 | Database Migration Scripts | 58/67 | 86.6% |
| PILOT-007 | GDPR Consent Audit | 128/156 | 82.1% |
| PILOT-009 | Role-Based Access Control | 185/203 | 91.1% |
| PILOT-011 | Customer Search — Full Text | 77/88 | 87.5% |
| PILOT-012 | Billing System Integration | 155/167 | 92.8% |
| PILOT-014 | Contract Lifecycle Module | 98/112 | 87.5% |
| PILOT-015 | Notification Service | 88/98 | 89.8% |
| PILOT-016 | Session Management | 78/84 | 92.9% |
| PILOT-018 | Data Encryption — At Rest | 49/56 | 87.5% |
| PILOT-019 | Third-Party API Integrations | 178/189 | 94.2% |
| PILOT-021 | UI Regression — Mobile | 176/198 | 88.9% |
| PILOT-023 | End-to-End — Customer Journey | 39/45 | 86.7% |

The 7 pilots that met or exceeded the 95% threshold were: PILOT-004 (98.3%), PILOT-008 (96.8%), PILOT-010 (97.2%), PILOT-013 (97.3%), PILOT-017 (96.3%), PILOT-020 (96.6%), and PILOT-022 (97.4%).

Additional note on PILOT-007 (GDPR Consent Audit, 82.1%): The spreadsheet records 14 tests as Skipped due to environment issues. The success rate of 82.1% is calculated as 128 successful out of 156 total endpoints (including skipped). Even excluding skipped tests, 128/142 = 90.1%, which still falls below the 95% threshold. The execution rate itself (142/156 = 91.0%) is also below 95%, which is a separate concern.

# 6. Infrastructure / Stress-Test Assessment

STRESS-001 — P99 SLA Failure (Policy §4.5.b): The Customer Record Search API (STRESS-001) is the only scenario of the eight that failed at the P99 percentile. The measured P99 response time was 4.2s against an SLA threshold of ≤3.0s — a 1.2s overshoot, or 140% of the permitted ceiling. P50 (0.8s) and P95 (1.9s) were comfortably within SLA, so the failure is confined to the tail. Policy §4.5.b governs exactly this situation: where an SLA metric fails at P99, the deal may proceed as a CONDITIONAL GO only if formal written risk acceptance is obtained from the VP of Engineering. That acceptance exists. VP Engineering Raj Malhotra signed off in the M&A Sign-off Tracker on August 20, 2026 with the note “Infrastructure looks acceptable, accepting P99 risk given test env scale,” which satisfies the §4.5.b requirement for this scenario. Two qualifications attach. First, §4.5.b is a gate to a Conditional Go only — it cannot lift the §4.4.c NO-GO trigger, so the overall recommendation is unaffected. Second, Mr. Malhotra’s acceptance is expressly conditioned on “test env scale,” i.e. the same under-provisioned environment that fails §4.5.c below; the acceptance should be re-confirmed once the tests are re-run on a compliant environment, because the true production P99 is not established by this data. Query optimization on concurrent search + filter combinations is recommended post-merger.

§4.5.a — P50 / P95 Compliance Across All Scenarios: Policy §4.5.a requires infrastructure stress tests to meet their target SLA thresholds at the P50 and P95 percentiles. Assessed against the declared SLA metric for each scenario, that requirement is met everywhere it can be measured:

| Scenario | SLA Metric | Threshold | P50 | P95 | §4.5.a Result |
| --- | --- | --- | --- | --- | --- |
| STRESS-001 Customer Record Search API | Response Time | ≤3.0s | 0.8s | 1.9s | MET |
| STRESS-002 Executive Dashboard Load | Page Load Time | ≤2.0s | 0.9s | 1.6s | MET |
| STRESS-003 Bulk PII Export | Throughput | ≥500 rec/min | 680 rec/min | 620 rec/min | MET — throughput only; see memory caveat below |
| STRESS-004 API Gateway — Concurrent Users | Concurrent Sessions | 500 users | stable | stable | NOT NUMERICALLY VERIFIABLE |
| STRESS-005 Database Query Latency | Avg Query Time | ≤200ms | 45ms | 120ms | MET |
| STRESS-006 Report Generation | Generation Time | ≤30s | 8s | 18s | MET |
| STRESS-007 Login/SSO Flow | Auth Response Time | ≤1.5s | 0.3s | 0.7s | MET |
| STRESS-008 Real-time Notification Delivery | Delivery Latency | ≤5.0s | 0.5s | 2.1s | MET |

STRESS-003 — Memory Threshold Breach (PASS with caveat): The Bulk PII Export scenario is recorded in the workbook with a status of “PASS*” — a qualified pass, not a clean one, and the qualification matters. Its declared SLA metric is throughput, and throughput is comfortably met at every percentile (680 / 620 / 540 records per minute against a ≥500 records/min threshold), so §4.5.a and §4.5.b are both satisfied for this scenario. The Resource Utilization data for the same run, however, records a peak memory figure of 3.36 GB against a 3.0 GB memory threshold — an overage of 0.36 GB, or 112% of the permitted ceiling — and notes that the resident set did not return to its pre-run baseline after the run completed. That signature (sustained growth over a 180-minute window, no return to baseline) matches VULN-0044, “Memory leak during bulk PII export under sustained load” (Major, module Bulk PII Export), whose own scan note records a linkage to a performance-benchmark memory threshold breach occurring only after roughly two hours of continuous export. STRESS-003 therefore did not pass cleanly: the throughput envelope holds while the resource envelope does not. This is material rather than cosmetic, because bulk PII export is precisely the workload that processes GDPR-regulated personal data at volume, and it was measured on an environment already below the §4.5.c capacity floor — production headroom will be tighter, not looser. VULN-0044 must be fixed and STRESS-003 re-run before bulk PII export is operated at production volume.

Environment Capacity — Policy 4.5.c Not Met: The Environment Specs sheet in Cloud_Infrastructure_Stress_Test_Aug2026.xlsx states that the test environment 'represents approximately 60% of target production capacity.' Policy 4.5.c requires the test environment to be provisioned at a minimum of 80% of target production capacity. The 60% figure violates this requirement.

⚠ Source Limitation — Capacity Calculation Methodology: The individual component ratios listed in the Environment Specs sheet are: CPU Cores 50%, RAM 50%, Storage IOPS 50%, Network Bandwidth 10%, Database Instance ~50%, Application Servers 50%, Load Balancer 'Simplified.' These ratios do not independently establish an overall figure of 60% because no weighting methodology is provided in the source document. The 60% figure appears only in the summary note and cannot be independently verified from the listed components without a weighting formula. This report does not invent such a formula. Regardless of the aggregation method, however, the reported environment remains materially below the Policy 4.5.c requirement, and the SLA results carry a qualification: they are not representative of full production load.

# 7. Stakeholder Sign-off Status

The following stakeholders have non-Approved statuses as of this report. Each is evaluated based strictly on the M&A Sign-off Tracker and associated source files.

| Stakeholder | Role | Status | Condition / Blocker |
| --- | --- | --- | --- |
| Dr. Lisa Pham | Chief Legal Officer | Pending / BLOCKED | Blocked pending updated GDPR risk assessment from compliance team after recent audit findings. The tracker records no owner or deadline for this action item. No date is provided in the source materials; none is invented here. |
| Priya Deshpande | CISO | Conditional | Approval conditioned strictly on resolving VULN-0019 (PII export audit trail) before the closing date. The M&A Sign-off Tracker does NOT specify a particular calendar date for this condition — it states only that VULN-0019 must be resolved before closing date. (Note: The GDPR Privacy Audit Checklist separately records a VULN-0019/AC-7 remediation target of September 2, 2026; however, that date appears in the checklist, not in the CISO’s sign-off condition.) |
| Kevin Park | Chief Privacy Officer | Pending | Waiting to sync with Legal on the GDPR audit implications. No deadline is recorded in the tracker. |
| Anita Flores | Head of QA | Conditional | Approval conditioned on resolving VULN-0049 (login page background image load) within the first 30 days post-close. VULN-0049 target date: September 15, 2026. Assessment: The hard closing date is September 8, 2026. September 15 is exactly 7 days after the closing date, which clearly falls within the 30-day post-close window and satisfies the condition. |
| Sarah Chen | Director of M&A Integration | Approved (CONTRADICTED) | Recorded as Approved with note 'Integration pilots completed successfully.' This is directly contradicted by 16 of 23 pilots falling below the 95% threshold. Under Policy §1.3, this approval cannot be accepted at face value. See §5. |

# 8. Risk Matrix

| Risk Area | Risk Item | Likelihood | Impact | Mitigation / Status |
| --- | --- | --- | --- | --- |
| GDPR Gaps | SC-10 Not Met / VULN-0031 Blocker | Certain | Critical | NO-GO trigger. Must resolve VULN-0031 or obtain formal CISO waiver before Board Review. |
| GDPR Gaps | AC-7 Partially Met / VULN-0019 Critical | High | High | Remediation targeted September 2, 2026 per the GDPR Privacy Audit Checklist — before the September 8 close and within the §4.4.b 30-day window. The CISO’s sign-off is separately conditioned on this fix; see §7. |
| GDPR Gaps | AU-4 Partially Met / VULN-0023 Critical | Medium | High | Fix targeted for Sep 4, 2026. Within 30-day window if closing proceeds. |
| GDPR Gaps | VULN-0012 / VULN-0028 — No GDPR Control Mapping | Medium | High | GDPR Impact=Yes but no checklist control entry. Cannot verify 30-day clock. Requires compliance team review. |
| Infrastructure | STRESS-001 P99 SLA Failure | Medium | Medium | P99 = 4.2s against a ≤3.0s threshold. Policy §4.5.b is satisfied: VP Engineering Raj Malhotra gave formal written risk acceptance in the M&A Sign-off Tracker on August 20, 2026. That acceptance supports a Conditional Go only and is premised on the under-provisioned test environment, so re-confirm it after re-testing at ≥80% capacity. Query optimization required post-merger. See §6. |
| Infrastructure | Under-provisioned Test Environment (Policy 4.5.c) | Certain | Medium | 60% capacity reported; 80% required. All SLA results provisional. Capacity discrepancy methodology unclear. |
| Infrastructure | STRESS-003 Bulk PII Export — Memory Threshold Breach / VULN-0044 | High | Medium | Throughput SLA met at all percentiles, but peak memory reached 3.36 GB against a 3.0 GB threshold (112%) and did not return to baseline. Corresponds to VULN-0044 (memory leak during sustained bulk PII export). Measured on a sub-80% environment, so production headroom is tighter. Fix VULN-0044 and re-run STRESS-003 before production-volume PII export. See §6. |
| Integration | 16/23 Pilots Below 95% Threshold | Certain | High | Sarah Chen's 'completed successfully' sign-off contradicted by data. Policy §1.3 applies. Comprehensive re-testing required. |
| Defects | VULN-0037 Misrepresented in PR Draft | Certain | High | Critical defect listed as minor quirk in Acquisition Announcement Draft. Correction required before any public release. |
| Defects | VULN-0031 Absent from PR Draft Known Quirks | Certain | High | The single Blocker-rated defect is not disclosed in external communications at all. |
| Stakeholder Sign-offs | Dr. Lisa Pham — Legal Pending/Blocked | Certain | High | No owner or deadline in tracker. GDPR risk assessment must be completed and reviewed. |
| Stakeholder Sign-offs | Kevin Park — Privacy Officer Pending | High | Medium | Awaiting Legal sync on GDPR audit implications. No deadline recorded. |
| Stakeholder Sign-offs | Priya Deshpande — CISO Conditional (VULN-0019) | High | High | CISO approval is conditioned strictly on resolving VULN-0019 (PII export audit trail) before the closing date. The M&A Sign-off Tracker specifies no calendar date for the condition — only “before closing date.” The GDPR Privacy Audit Checklist separately records a September 2, 2026 target for AC-7/VULN-0019, which would precede the September 8 close. Confirm resolution and obtain unconditional sign-off before closing. See §7. |
| Stakeholder Sign-offs | Anita Flores — QA Conditional (VULN-0049) | Low | Low | Condition is tied to VULN-0049, a Cosmetic UI defect targeted for September 15, 2026 — 7 days after the September 8 hard close and therefore comfortably inside the 30-day post-close window the condition allows. Consistent with §7, this condition is satisfiable on the documented schedule; confirm completion post-close. |

# 9. Final Recommendation

RECOMMENDATION: NO-GO

The acquisition of HealthSync Inc. must not proceed at this time. The following conditions constitute mandatory blockers under the applicable Due Diligence Evaluation Policy:

GDPR SC-10 Not Met / VULN-0031 (Blocker): Policy §4.4.c requires an automatic NO-GO for a Not Met GDPR control absent a formal written CISO waiver. VULN-0031 causes SC-10 to be Not Met, and no waiver is documented. This is non-negotiable and sufficient on its own to halt the acquisition. Policy §5 fails independently: it requires every effective-Blocker vulnerability to be resolved prior to the Board Review, and VULN-0031’s remediation target of September 6, 2026 falls three days after the September 3, 2026 Board Review, so the Blocker will still be open when the Board convenes. Additionally, VULN-0031 is absent from the Known Quirks list in the Acquisition Announcement Draft — a material disclosure gap.

Legal Sign-off Blocked — Dr. Lisa Pham: Chief Legal Officer Dr. Lisa Pham is Pending/Blocked. Her sign-off is required but is blocked pending an updated GDPR risk assessment. The tracker records no owner or deadline for the assessment. The acquisition cannot proceed without Legal clearance.

Privacy Officer Pending — Kevin Park: Chief Privacy Officer Kevin Park is Pending, waiting for Legal's discussion of GDPR audit implications. No deadline is recorded. Both Pending sign-offs must be cleared before closing.

Integration Pilot Quality (16/23 below 95%): Objective engineering data shows 16 of 23 integration pilots below the 95% threshold. This contradicts Sarah Chen's 'completed successfully' assurance. Comprehensive pilot remediation and re-testing is required before this gate can be cleared.

Under-provisioned Stress-Test Environment: The test environment representing approximately 60% of production capacity violates Policy 4.5.c (80% minimum). All reported SLA results are therefore provisional and cannot be relied upon as representative of production performance.

Additionally, the following conditions must be satisfied before any revised GO consideration: VULN-0031 resolved (or a formal written CISO waiver obtained) in advance of the Board Review; VULN-0012 and VULN-0028 assigned to specific GDPR controls or formally scoped; Priya Deshpande’s CISO conditional cleared; Anita Flores’s QA conditional verified; VULN-0044 remediated and STRESS-003 re-run so that bulk PII export sits inside its memory threshold; the stress suite re-executed on an environment at or above the §4.5.c 80% floor, with VP Engineering’s P99 risk acceptance re-confirmed against those results; and VULN-0037 removed from the PR draft’s Known Quirks characterization.

# 10. Appendix: Complete Vulnerability Table

All 47 open vulnerabilities with their effective severity (higher of QA Auditor and Target IT ratings per Policy §3.1), GDPR flag, and status. Distribution: 1 Blocker, 5 Critical, 10 Major, 22 Minor, 9 Cosmetic.

| Vuln ID | QA Sev | IT Sev | Effective Sev | GDPR | Status |
| --- | --- | --- | --- | --- | --- |
| VULN-0003 | Major | Major | Major | No | Reopened |
| VULN-0004 | Major | Major | Major | No | In Progress |
| VULN-0005 | Major | Major | Major | No | In Progress |
| VULN-0006 | Major | Major | Major | No | Under Review |
| VULN-0007 | Major | Major | Major | No | In Progress |
| VULN-0008 | Minor | Minor | Minor | No | In Progress |
| VULN-0009 | Minor | Minor | Minor | No | Under Review |
| VULN-0010 | Minor | Minor | Minor | No | Open |
| VULN-0011 | Minor | Minor | Minor | No | In Progress |
| VULN-0012 | Critical | Major | Critical | Yes | In Progress |
| VULN-0013 | Minor | Minor | Minor | No | Open |
| VULN-0014 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0015 | Major | Major | Major | No | In Progress |
| VULN-0016 | Minor | Minor | Minor | No | Open |
| VULN-0017 | Minor | Minor | Minor | No | In Progress |
| VULN-0018 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0019 | Critical | Critical | Critical | Yes | In Progress |
| VULN-0020 | Minor | Minor | Minor | No | Waiting on Info |
| VULN-0021 | Minor | Minor | Minor | No | Open |
| VULN-0022 | Minor | Minor | Minor | No | Open |
| VULN-0023 | Critical | Major | Critical | Yes | In Progress |
| VULN-0024 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0025 | Minor | Minor | Minor | No | In Progress |
| VULN-0026 | Minor | Minor | Minor | No | Under Review |
| VULN-0027 | Minor | Minor | Minor | No | In Progress |
| VULN-0028 | Major | Major | Major | Yes | In Progress |
| VULN-0029 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0030 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0031 | Blocker | Blocker | Blocker | Yes | Open |
| VULN-0032 | Minor | Minor | Minor | No | Open |
| VULN-0033 | Minor | Minor | Minor | No | Waiting on Info |
| VULN-0034 | Minor | Minor | Minor | No | Under Review |
| VULN-0035 | Major | Major | Major | No | In Progress |
| VULN-0036 | Minor | Minor | Minor | No | In Progress |
| VULN-0037 | Critical | Major | Critical | No | Open |
| VULN-0038 | Cosmetic | Cosmetic | Cosmetic | No | Open |
| VULN-0039 | Major | Major | Major | No | Under Review |
| VULN-0040 | Minor | Minor | Minor | No | In Progress |
| VULN-0041 | Critical | Critical | Critical | No | In Progress |
| VULN-0042 | Cosmetic | Cosmetic | Cosmetic | No | Waiting on Info |
| VULN-0043 | Minor | Minor | Minor | No | Open |
| VULN-0044 | Major | Major | Major | No | In Progress |
| VULN-0045 | Minor | Minor | Minor | No | Under Review |
| VULN-0046 | Minor | Minor | Minor | No | Under Review |
| VULN-0047 | Cosmetic | Cosmetic | Cosmetic | No | Waiting on Info |
| VULN-0048 | Minor | Minor | Minor | No | Reopened |
| VULN-0049 | Cosmetic | Cosmetic | Cosmetic | No | Open |